|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT | TASK | TIME LINE | ASSIGNED TO |
| **M-MARKET** | Develop Service Category search system for consumer service request. (Eg: plumber, electrician search etc) and integration to IVR | 4– 11TH MAR 2013 | Busayo Shokunbi |
|  | Develop Portal Interface for service provider registrations | 4 – 17TH MAR 2013 | Emmanuel Okebugwu |
| **SMS2TV APPLICATION** | Development of Renderer Module | 4 – 8TH MAR 2013 | Obaro Ogbo |
|  | Development of Manager Interface | 11 – 17TH MAR 2013 | Obaro Ogbo |
| **MySQL Enterprise** | Daily Performance Monitoring of all databases (Ghana, Nigeria, UK) | 4-17TH MAR 2013 | Busayo Shokunbi |
|  | Daily Management of all database backups (Ghana & Nigeria) | 4 – 17 TH MARCH 2013 | Adeniyi Fabunmi |
| **VAS2NETS.COM** | General Site Administration | 4-17TH MAR 2013 | Busayo Shokunbi |
| **V2NPORTAL.COM** | MO/MT Log management for accounts reconciliation on all short codes | 4-17TH MAR 2013 | Emmanuel Okebugwu |
|  | Customer support for HTTP2SMS services | 4-17TH MAR 2013 | Busayo Shokunbi |
|  | Service Creation and Management | 4-17TH MAR 2013 | Busayo Shokunbi |
| **CUSTOMER SUPPORT (V2NPORTAL.COM/SUPPORT)** | Application & User management | 4-17TH MAR 2013 | Busayo Shokunbi |
| **ORACLE AND APPLICATION EXPRESS (APEX)** | Database Administration | 4-17TH MAR 2013 | Emmanuel Okebugwu |
|  | APEX Workspace Administration | 4-17TH MAR 2013 | Emmanuel Okebugwu |
| **V2NMOBILE.COM** | Application Maintenance & Update | 4-17TH MAR 2013 | Emmanuel Okebugwu |
|  | Customer Service Support | 4-17TH MAR 2013 | Busayo Shokunbi |
| **CELEB AND I** | Stored procedures for IVR service integration | 4-17TH MAR 2013 | Busayo Shokunbi |
| **PASSNOWNOW.COM** | SMS Service Integration | 4-17TH MAR 2013 | Busayo Shokunbi |
| **BASECAMP MANAGEMENT** | Project & User Management | 4-17TH MAR 2013 | Samuel Madu |
| **TIGO PORTAL** | Set up portal access for Youcef to view on public URL | 4-8th MARCH 2013 | Busayo Shokunbi |

VAS2NETS TECHNOLOGIES LIMITED

TECHNICAL SOLUTIONS DEPARTMENT

**Project Task Assignment For The Period of 4th – 17th March 2013**

**By Jonathan Ogbimi**

**Head, Technical Solutions**

**(Key Projects Highlighted in Red)**

**\*\*\* KEY PROJECTS HIGHLIGHTED IN RED**